## Slide 1: PERT Chart?
Information gathering and sprint creation
7|7
Normal activity
Critical path activity
Database Creation
14|21
Log in
3|24
Sign in
2|26
Log out
1|27
Change Pass
7|34
Integration
|56
Admin Panel
5|26
Update
1|27
Category
3|31
Delete
1|28
Redirect
2|33
Search
6|27
Feedback
3|30
Request
3|31
UI polishing
7|63
Testing
3|66
End